# Phase 2 – Structured Semantic Layer and SQL Reliability

## Purpose

Phase 1 validated that an LLM can generate SQL against a constrained healthcare analytics model.

Phase 2 introduces a structured semantic layer that removes business definitions from hardcoded prompts and improves SQL accuracy, consistency, maintainability, and testability.

The goal is to move from prompt-driven SQL generation to metadata-driven SQL generation.

# Primary Objectives

- Externalize business definitions into a metadata repository.

- Reduce prompt size and complexity.

- Improve SQL accuracy and consistency.

- Eliminate schema hallucinations.

- Create a reusable semantic foundation for future phases.

- Establish a regression testing framework.

# Scope

Supported domains remain:

- PMPM

- Claims

- Membership

- Providers

- Financial Metrics

Supported question types remain:

- What is PMPM for Alameda County?

- Show PMPM by county.

- Show PMPM by age group.

- Show PMPM by LOB.

- Show PMPM by provider group.

- Show PMPM by month.

- Outstanding claims by provider.

- Pending claims by county.

- Claims by status.

# Out of Scope

Do not implement:

- GraphQL

- pgvector

- Embeddings

- Vector Search

- RAG

- LangGraph

- CrewAI

- Semantic Kernel

- Agent Memory

- Conversation Context

- Dashboard Generation

- Forecasting

- Root Cause Analysis

- Multi-Agent Workflows

This phase remains focused on structured analytics.

# Target Architecture

User
  |
  v
React UI
  |
  v
API Layer
  |
  v
Question Analyzer
  |
  v
Metadata Service
  |
  v
Prompt Builder
  |
  v
LLM
  |
  v
SQL Generator
  |
  v
SQL Validator
  |
  v
Trino
  |
  v
Iceberg / Postgres

# Architectural Change from Phase 1

Phase 1 stored business knowledge inside prompts.

Example:

PMPM =
SUM(paid_amount)/SUM(member_months)

Phase 2 stores business knowledge in Postgres and retrieves only relevant metadata at runtime.

# Metadata Repository

Create a dedicated semantic metadata schema.

## metrics

metric_id
metric_name
metric_definition
metric_formula
aggregation_type
business_owner

Example:

| metric_name | metric_formula |
| --- | --- |
| PMPM | SUM(paid_amount)/SUM(member_months) |

## dimensions

dimension_id
dimension_name
table_name
column_name
description

Examples:

- county

- age_group

- lob

- provider_group

## tables

table_id
table_name
description

Examples:

- fact_claim

- fact_member_month

- dim_member

- dim_provider

## joins

join_id
source_table
target_table
join_condition
join_type

Examples:

fact_claim.member_id
=
dim_member.member_id

## sample_queries

query_id
question_pattern
sql_template

Examples:

Show PMPM by county

Outstanding claims by provider

# Metadata Service

Create a lightweight REST API.

Examples:

## Metric Lookup

GET /metrics/PMPM

Response:

{
  "metric":"PMPM",
  "formula":"SUM(paid_amount)/SUM(member_months)"
}

## Dimension Lookup

GET /dimensions/county

Response:

{
  "table":"dim_member",
  "column":"county"
}

## Join Lookup

GET /joins

Response:

[
  {
    "source":"fact_claim",
    "target":"dim_member"
  }
]

# Question Analyzer

Introduce a preprocessing layer.

Input:

What is PMPM for Alameda County by age group?

Output:

{
  "metric":"PMPM",
  "dimensions":[
    "county",
    "age_group"
  ],
  "filters":{
    "county":"Alameda"
  }
}

Responsibilities:

- Extract metrics

- Extract dimensions

- Extract filters

- Detect unsupported requests

# Dynamic Prompt Builder

Replace large static prompts.

Prompt builder should retrieve:

- Relevant metric definitions

- Required dimensions

- Required tables

- Required joins

Only relevant metadata should be passed to the LLM.

Example:

Metric:
PMPM

Formula:
SUM(paid_amount)/SUM(member_months)

Dimensions:
county
age_group

Tables:
fact_claim
fact_member_month
dim_member

Relationships:
...

# SQL Validation Enhancements

Current validation:

- Table exists

- Column exists

- SELECT only

Phase 2 adds:

## Metric Validation

Verify referenced metric exists.

## Dimension Validation

Verify requested dimension exists.

## Join Path Validation

Verify valid join path exists between all referenced tables.

## Ambiguity Detection

Example:

Show PMPM by group

Response:

Ambiguous dimension.

Available options:
- provider_group
- age_group
- county
- lob

Do not guess.

# Regression Test Framework

Create a permanent benchmark suite.

Location:

/tests/regression

Structure:

question
expected_sql_pattern
expected_result

# Benchmark Coverage

Minimum 50 test cases.

## PMPM

- PMPM by county

- PMPM by age group

- PMPM by LOB

- PMPM by provider group

- PMPM monthly trend

## Claims

- Outstanding claims

- Pending claims

- Claims by status

- Claims by provider

## Membership

- Members by county

- Members by LOB

## Providers

- Provider claim volume

- Provider outstanding claims

# Error Handling

Return structured errors.

Example:

{
  "error":"UNKNOWN_METRIC",
  "message":"Metric not found."
}

Example:

{
  "error":"AMBIGUOUS_DIMENSION",
  "message":"Specify which dimension."
}

# Acceptance Criteria

## SQL Execution Success

Target:

95%+

## SQL Accuracy

Target:

90%+

against benchmark suite.

## Metric Resolution Accuracy

Target:

95%+

## Dimension Resolution Accuracy

Target:

95%+

## Hallucinated Tables

Target:

0

## Response Time

Target:

< 10 seconds

for benchmark queries.

# Deliverables

- Metadata Repository Schema

- Metadata REST Service

- Question Analyzer

- Dynamic Prompt Builder

- Enhanced SQL Validator

- Regression Test Framework

- 50+ Benchmark Questions

- Automated Accuracy Reporting

# Completion Criteria

The phase is complete when the system can reliably answer:

What is PMPM for Alameda County?

What is PMPM by age group?

What is PMPM by county and LOB?

What are outstanding claims by provider group?

Show pending claims by county.

using metadata retrieved from the semantic repository rather than hardcoded prompt definitions.

This phase establishes the semantic foundation required for future enhancements while maintaining a simple LLM → SQL → Trino architecture.